|  |  |  |  |
| --- | --- | --- | --- |
| LIKELIHOOD RATING | | DESCRIPTION | RISKS |
| 5 | Nearly certain | >80%Probabilty of occurring | 1-More pressure on the server may be fall down.  2-Issues or cut down in the internet connection. |
| 4 | likely | 50-80%Probabilty of occurring | 1-The budget not enough for the project.  2-team member not cooperative with each other.  3-There are no available hotels.  4-Problems in booking. |
| 3 | possible | 21-49%Probabilty of occurring | 1- leak of information about the user (it has to be secrets)  2-Team member miss understanding what the client needed.  3- The user cannot deal with application.  4-Issues in the financial organization.  5-display a fake information about hotels just for attract people.  6-There is no suitable prices for all people . |
| 2 | Unlike | 1-21%Probabilty of occurring | 1-The system has poor technology.  2-There is no enough information for the destination.  3-The Project need more than the limited time . |
| 1 | Rare | <1% Probability of occurring | 1-User`s information has been deleted. |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Description | | | | | | |
| Impact Rating | | Cost | Schedule | Scope | Quality | Risks |
| 5 | Very High | >40%Cost increase. | >20%Time increase . | Product and items is effectively useless. | Product and items is effectively useless. | 1-The budget not enough for the project.  2-More pressure on the server may be fall down.  3-Issues or cut down in the internet connection.  4- leak of information about the user (it has to be secrets |
| 4 | High | 20-40%Cost increase. | 10-20%Time increase. | Scope reduction unacceptable to sponsor. | Quality reduction unacceptable to sponsor. | 1-team member not cooperative with each other.  2-The user cannot deal with application.  3-Issues in the financial organization. |
| 3 | Moderate | 10-20%Cost increase. | 5-10%Time increase. | Major areas  For scope impact. | Quality reduction requires spencer approval. | 1-The system has poor technology.  2-There is no enough information for the destination.  3-Issues in the financial organization.  4-display a fake information about hotels just for attract people |
| 2 | Low | <10%Cost increase. | 5%Time increase. | Minor areas of scope impacted. |  | 1-The Project need more than the limited time.  2-There is no suitable prices for all people . |
| 1 | Very low | Insignificant increase. | Insignificant increase. | Scope decreases insignia | Quality decrease insignificant | 1-User`s information has been deleted.  2-The user cannot deal with application. |