**Project name** : **Online Checking Travel**

**Project Sponsor(s)** : Alahly bank ; alqahira bank ; hillton hotel ; carbian hotel .

**Project manager** : Mina Magid .

**Purpose of the project** : Check the hotels available when traveling with the best service and the least cost .

**Proposed Start Date** : 28-10-2018 .

**Proposed End Date** : 16-11-2018 .

1. **Business case**

Online checking travel App ... helps you to choose and compare hotels and tourist villages easily and with best stars and best price for users and reserve the most suitable for you .

**ـــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ**

**2. Project Goals**

**Main goal :**

-it helps the travelling around the world to find and booking hotel

-Improved booked process efficiency.

- Better customer service

-Provides time

-Provides money

**3. Key deliverables**

Online checking mobile application that will work on both android and IOS

**4. Scope**

The scope of this project in the whole world which serves all people in all countries

**5. Expected Business Benefits**

-easy to access .

-it guide way to tourists when traveling .

-Provides time .

-Provides money

**7. Resources & Organization**

**Project Sponsor(s) :** alahly bank ; alqahira bank ; hillton hotel ; carbian hotel .

**Project Manager : Mina Magid**

**Team Members : mina , yousstina .**

**9. Budget**

**Total budget : 2000000 $**

**Programmer : 3000/month**

**Assistant : 2000/month**

**10. Constraints**

- work permit to pay by ATM bank is not done in time .

- this project must be delivered within the specified budget .

- This project must be delivered on 16/11/2018

**11. Assumptions**

- project running efficiency in system with users.

- will get all resources required.

- All team members continue to the end of the project

**12. High level risks**

- There is great pressure on the site causing a malfunction in the access

- Can not find a specific hotel suitable .

- It has lost user information .

- Unable to pay online

- Malfunction in financial institutions to pay.

- Project team misunderstand requirements.

- Customer will not accept the software as delivered even though it meets all specifications .

- Selected technology is a poor match to the problem or customer .